# Color & Graphics (2nd March – April 8th)

# Sprint Labels

| Sprint Name | Abbreviated Label |
| --- | --- |
| CG ¦ M15 ¦ Sprint 1 ¦ 16-27Feb | Sprint_0 🟢 |
| CG ¦ M15 ¦ Sprint 2 ¦ 02-13Mar | Sprint_1 🔵 |
| CG ¦ M16 ¦ Sprint 1 ¦ 16-31Mar | Sprint_2 🟠 |
| CG ¦ M16 ¦ Sprint 2 ¦ 01-15Apr | Sprint_3 🟣 |

# WinARM

| Component | Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- | --- |
| ACE | TestACE target creation | Sprint_0 🟢 April release | Dharmendra | (DONE) Completed (tested on device) (PR merged to main, TODO: merge to green) |
|  | TestACE testing | Sprint_1 🔵 April release | Priya | (DONE) Tests passed, color profile tests failed due to missing files |
|  | TestACE runtime failures | Sprint_1 🔵, Sprint_2 🟠 April release | Priya | (Doneˀ) To verify color profile tests failed (Ps install fixed ~50% of issues, 8 failures left, target 24 Mar for directory issues, code changes caused test to stop running, debugging), to test on new machine |
| AGM | Magma target creation | Sprint_0 🟢 April release | Dharmendra | Completed (PR Raised, tests running, to merge), |
|  | Magma/PSPortSuite testing | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 April release | Tushar | (DONE) Magma (Dharmendra): PR fixed, tests running, to merge, PDFL exceptions caused 2 failures (JIRA created for PDFL, pdfl team asked to disable this test for while) (DONE) Tushar: PSP build errors fixed, runtime issues fixed locally, changes merged to Dharmendra’s branch |
|  | Magma runtime failures | Sprint_1 🔵 April release | priya | (done) PR merged in bravo, PDFL issues being checked by team , need to disable two tests |
|  | PDF Print testing on Surface | Sprint_0 🟢, Sprint_1 🔵 April release | Ayush | (DONE) Testing done on current surface and WinARM VM, (ToTrack) reverify on new laptop |
|  | PDF Print testing on Laptop | Sprint_2 🟠 April release | Ayush | (DONE) Verified on VM |
|  | Dx12 testing Surface | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 May release | Ayush | BVT passed, (ToTrack) bolt testing pending ( setup verified, discussed issue with AI team, got ARM build (not release ready), hang issue, discussing), JIRA logged on Ai for x64 build assert, building Ai (in progress, build errors found), rest completed |
|  | Dx12 Laptop Testing | Sprint_2 🟠 May release | Ayush | (ToTrack: ARM machine unavailable) BVT run: VM test ran on CPU, tested on Ai team’s laptop, found 27 files with diffs in quality tests ,bolt remaining, perf edit tests have 10%+ degradation in 15 files, to report on dx12 channel |
| SVG | SVGAGM target creation | Sprint_0 🟢 April release | Dharmendra | (DONE) PR raised, fix added. merged PR |
|  | SVGAGM testing | Sprint_1 🔵 April release | Priya | (DONE) PR to merge, testing done |
|  | SVGAGM runtime failures | Sprint_1 🔵 April release | Priya | (DONE) fixed build issue |

# Xcode Upgrade

| Component | Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- | --- |
| ACE | ACE Component upgrade | Sprint_0 🟢 | Shivendra | (DONE) Fixed bravo PR 3554, no compilation/link errors |
|  | TestACE upgrade | Sprint_1 🔵, Sprint_2 🟠 | Shivendra | (ToTrack) Locally passed with updated ACE, ACE failing on TW (checking), raised PR to upgrade Xcode version |
|  | TestACE runtime failures | Sprint_1 🔵, Sprint_2 🟠 | Shivendra | (ToTrack) Fixed locally, created PR |
|  | ACE Product tests upgrade | Sprint_2 🟠, Sprint_3 🟣 | Shivendra | (ToTest) At release time |
|  | ACE Product test runtime failures | Sprint_2 🟠, Sprint_3 🟣 | Shivendra |  |
|  | Spillover buffer | Sprint_3 🟣 | Shivendra |  |
| AGM | AGM Component upgrade | Sprint_0 🟢, Sprint_1 🔵 | Shivendra | (ToTrack) Fixed bravo PR 3554, no compilation/link errors, to fix TW error |
|  | Magma/PSPortSuite upgrade | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shivendra | Pending, raised PR (in progress): possible automation error in PSP, to push BFS patch (start discussion on #coretech for prebuilt) |
|  | Magma/PSPortSuite runtime failures | Sprint_1 🔵 | Tushar |  |
|  | AGMMetalTest upgrade and runtime failures | Sprint_2 🟠, Sprint_3 🟣 | Tushar | (ToTest) raised PR, merged, to test on TM |
|  | AGM Product tests upgrade (Ai, Id) | Sprint_1 🔵 | Tushar | (ToTest) At release time |
|  | AGM Product test runtime failures | Sprint_2 🟠 | Tushar |  |
|  | Spillover buffer | Sprint_3 🟣 | Tushar |  |
| SVG | SVGRE/SVGAGM Component upgrade | Sprint_0 🟢 | Shivendra | (DONE for main) Merged SVGsource and SVGAGM PRs to main |
|  | SVGAGMTest upgrade | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shivendra | raised PR, testing locally |
|  | SVGAGMTest runtime failures | Sprint_2 🟠 | Shubham K | To be picked post upgrade |
|  | SVG Product tests upgrade | Sprint_2 🟠 | Shubham K | To be picked post upgrade |
|  | SVG Product test runtime failures | Sprint_2 🟠 | Shubham K | To be picked post upgrade |
|  | Spillover buffer | Sprint_3 🟣 | Shubham K |  |
| Green merge | Merge PRs to green |  | Shivendra | Timelines shared by Mahendra |

# VS Upgrade

| Component | Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- | --- |
| ACE | ACE Component upgrade | Sprint_1 🔵 | Shivendra | (DONE in main) Merged PR, TW checks failed, added WindowsApp.lib and retriggered |
|  | TestACE upgrade | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shubham K/Shivendra | Raised PR, TW tests running |
|  | TestACE runtime failures | Sprint_1 🔵, Sprint_2 🟠 | Shubham K |  |
|  | ACE Product tests upgrade (Ps, Id) | Sprint_2 🟠 | Shubham K | (ToTest) At release time |
|  | ACE Product test runtime failures | Sprint_2 🟠 | Shubham K |  |
|  | Spillover buffer | Sprint_3 🟣 | Shubham K |  |
| AGM | AGM Component upgrade | Sprint_1 🔵 | Shivendra | (DONE in main) Merged PR, TW checks failed: added WindowsApp.lib |
|  | Magma/PSPortSuite upgrade | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shivendra/ Tushar | Tushar: Added changes in Shivendra’s PR, to test locally on Saikat’s machine/automation |
|  | Magma/PSPortSuite runtime failures | Sprint_1 🔵 | Shivendra |  |
|  | AGM Product tests upgrade | Sprint_2 🟠 | Shivendra | (ToTest) At release time |
|  | AGM Product test runtime failures | Sprint_2 🟠 | Shivendra |  |
|  | Spillover buffer | Sprint_3 🟣 | Shivendra |  |
| SVG | SVGRE/SVGAGM Component upgrade | Sprint_1 🔵, Sprint_2 🟠 | Shivendra | (ToTrack) PR merged with proper labelMap |
|  | SVGAGMTest upgrade | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shivendra | ToDo Raise PR, to test locally |
|  | SVGAGMTest runtime failures | Sprint_1 🔵, Sprint_2 🟠 | Shubham K | To be picked post upgrade |
|  | SVG Product tests upgrade | Sprint_2 🟠 | Shubham K |  |
|  | SVG Product test runtime failures | Sprint_2 🟠 | Shubham K |  |
|  | Spillover buffer | Sprint_3 🟣 | Shubham K |  |
| Green merge | Merge PRs to green |  | Shivendra | Timeline shared by Mahendra |

# Unified codebase

| Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- |
| Fix 5 issues and share build with ID team – all issues fixed except drop shadow issue | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 Feb 27th, 2026 | Akshat, Sunil | (ToTest) Shreyansh shared that caching is causing the issue, Sunil set up ID code, debugging AGM APIs called in ID’s caching workflow, built ID locally, crashing, debugging |
| Win presentation mode issue | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Akshat | (ToTest) Issue reproduced, Shreyansh shared that issue with specific file at fit-to-page zoom level only, even floor (bg) color not being drawn, debugged StartCompositing() issue, PR raised |
| ID team completes comprehensive testing (functional and performance) | Mar 05th 2026 | ID team (Vasudha) Rajendra (to monitor) | ID team reported 1 more issue: presentation mode in Win GPU, in progress |
| Fixing any further issues reported by ID team | Sprint_0 🟢, Sprint_1 🔵 | Akshat, Sunil Rajendra (to monitor) |  |
| Integration to green | Sprint_1 🔵 March 09, 2026 | Akshat Rajendra (to monitor) |  |
| One-AGM: Add Pre-merge tests for AGM(Magma, PSPortSuite, AGMMetal), ACE (TestACE) | Sprint_0 🟢, Sprint_1 🔵 | Kuldeep, Rajendra (to monitor) | Pending (priority shifted to GPU perf issues for now) |
| One-AGM: Integrate AI BVT Integrate AI BVT using AI infra on bravo PRs | Sprint_1 🔵, Sprint_2 🟠 | Kuldeep, Rajendra (to monitor) | Pending |

# Automation Stability

| Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- |
| Ensure Metabuild ported test work correctly | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Existing component owners, Dharmendra | Running task |
| Metabuild AGMMetalTest for iOS | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Tushar | iOS simulator tests not running due to PDFL missing syms, to test on iOS device and raise PR, fix needed from PDFL/automation, Testing on mac ARM: I/O, signing issues fixed, CBIBError crash found, debugging |
| AGMMetalTest ASAN changes | Sprint_0 🟢, Sprint_1 🔵 | Tushar | (DONE) merged PR, validated on TM on MacARM, PR raised for missing shaders for Intel, checked locally Pending: To merge in main |
| PSP on iOS | Sprint_0 🟢 | Tushar | (ToTrack) Print unsupported on iOS, JIRA closed, dependent on AGM print support on iOS |
| AGM Missing interface issue on Linux | Sprint_1 🔵, Sprint_2 🟠 | Tushar | Fixed locally, raised PR, Akshat/Shubham to review and merge |
| Extend BVT to Support Validation of All AGM Build Targets (CTAGM-4173506) | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Dharmendra | (in progress for linux) PR merged, tests on mac passed, Win done, linux changes merged, ToDo for linux, binary sizes re-baselined due to unified codebase changes |
| TestACE, Magma, PSPortSuite iOS single script testing build from artifactory | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Priya/ Dharmendra | (ToTest target 7 Apr) TestACE & Magma working on iOS device, to test independently to ensure works correctly: code sign issue, checked script for detecting code signing identity, Mahendra’s identity picked but not available for signing (ToTrack TBD after android) PSP remaining (dependent on print functionality on iOS) |
| Single script build from artifactory (Mac + win + linux): TestACE, Magma, PSP | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shubham K | (target 7 Apr) TestACE done on win + mac, Magma test input upload issue (target 6 Apr) , Linux to be done at the end for all apps. (target 6 Apr) Planned to be completed in Sprint_2/3 |
| Single script build from artifactory (Android): TestACE, Magma, PSP | Sprint_0 🟢, Sprint_1 🔵 | Kuldeep | TestACE done, Magma changes done for main (PRs raised, Dharmendra to verify locally, pending on toolkit changes), PSP pending: device unavailable, some PS files not generated (crash fixed for 10-12 files, rest under investigation) |
| Main stability | Sprint_1 🔵, Sprint_2 🟠 | Dharmendra | Running task |
| Procedure to test component PR in one-click using metabuild | Sprint_1 🔵, Sprint_2 🟠 | Dharmendra | TBD |
| README files in test apps | Sprint_1 🔵 | Component owners | (DONE) SVGAGM done, TestACE, Magma – Ayush DONE, PSP - Ayush DONE, AGMMetal – Tushar done |
| Toolcore2 submodule in BB tests | Sprint_1 🔵, Sprint_2 🟠 | Dharmendra | (DONE) AGM BB Tests done, ACE BB, SVG AGM BB done, PSP done, Proposal for auto-merge toolcore PRs (TBD) |
| PSPortSuite linux TM errors | Sprint_1 🔵, Sprint_2 🟠 | Dharmendra | Missing interface |
| SVGAGM BVT | Sprint_2 🟠 | Dharmendra | (DONE) Extended for all configs on mac, win, ios, passed for all (ToTrack) Add for linux if needed |
| Potluck issue: lib not building | Sprint_1 🔵, Sprint_2 🟠 | Kuldeep | To verify local build |
| Port Magma to Linux | Sprint_2 🟠, Sprint_3 🟣 | Priya | Runtime failures fixed for PDFLoop test cases, 141 /181passed + 41 not run, checked crashes/errors: color profile issues, try to copy profiles/install product, alternate: check on linux GUI machine after increasing disk space |

# AGM - Dx12

| Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- |
| Dx12 100% rollout in Illustrator | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 Code freeze date: ~Early April, 2026 | Shubham Thakral, Milind | Fallback & stability items: in progress Fallback changes shipped, expected improvements Performance: scratch texture opt and deferred residency, impact to be assessed |
| Dx12 pending tasks for Kuldeep: batch xform opt, OneAGM tasks https://jira.corp.adobe.com/browse/AI-4333084 | TBD | Kuldeep, Rajendra (to monitor) |  |
| Perf degradation for selection zoom https://jira.corp.adobe.com/browse/AI-4333217 | Sprint_2 🟠, Sprint_3 🟣 | Kuldeep | Investigation done re. Cause of slowdown: selection vs artwork drawing Debugging files for which selection is the issue of slowdown |
| Integration of delta changes from ai-bravo to ct-bravo | Sprint 2, Sprint_3 🟣 April release, 2026 | Akshat |  |
| Testing and coordination of new delta changes | Sprint 2, Sprint_3 🟣 April release, 2026 | Akshat, Tushar |  |

# Client deliverables

| Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- |
| PSIRTS in SVG (need to check if fixed) | Sprint_1 🔵 March release | Priya | (DONE) PR for AGM and SVG merged to main, both merged to green (tested on green with SVGAGM) To merge to id dot branch |
| Customer escalation in AGM: Issue with Diacritics (Illustrator) | Sprint_1 🔵, Sprint_2 🟠 March release | Akshat, Rajendra (to monitor) | (DONE) Shivam has tried a flag to fix the issue, to finalize the fix after discussion |
| Regression break in AGM (Illustrator) | Sprint_0 🟢, Sprint_1 🔵, Sprint_2 🟠 March release | Tushar | (ToTrack awaiting response) In progress: frame captures debugged, to discuss with Milind, workaround found but decision to fix pipeline issue |
| Main branch legal scan review | ? | Kuldeep |  |
| Cpp hardening CTCACE-4163718 Epic- CTR-486 | Sprint_1 🔵, Sprint_2 🟠, Sprint 3🟣 March release (ACE only? Target April release for all components) (longer term task) | Shivendra | Compiler flag changes caused errors, fixed in ACE and in AGM, discussed with Rajendra and Priyanka, raised a base PR (using Ayushi’s PR now, merged), other components to make changes on top of base PR Next: sanitization Future scope: Rust long-term alignment, short study re. Client integration Current status- to add changes for ACE/AGM if needed |
| Spot color support in IPP print workflow (Illustrator) – Pushed back https://jira.corp.adobe.com/browse/CTAGM-4173828 | Sprint_3 🟣 Q2, 2026 | Ayush, Priya | Ayush to pick after win ARM tests |
| Dx12 support for PPBU team – Pushed back https://jira.corp.adobe.com/browse/CTAGM-4173911 https://jira.corp.adobe.com/browse/CTAGM-4173912 https://jira.corp.adobe.com/browse/CTAGM-4173913 | Sprint_2 🟠, Sprint 3🟣 Q2, 2026 | Ayush, Priya (Shubham Thakral for guidance) | (ToTest) Ayush – implement noAA pipelines CTAGM-4173911 / CTAGM-4173912: Waiting for test files from client Priya – CTAGM-4173913 : blend mode pipelines. Priya raised PR, need test files |
| ACE performance boost on WinARM – Good to have CTCACE-4163706 | Sprint_2 🟠, Sprint_3 🟣 Q2, 2026 | Dharmendra | Tested on MacARM, to test on WinARM |
| Testing (all CT testapps) on ID 21.0 CTCACE-4163706 | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Dharmendra | ACE_Indesign win passed, rest remaining: PDFPort_InDesign, AGMPrint_InDesign, Sanity_InDesign, CoolType_InDesign,PDFL_InDesign |
| PSIRT agent testing | Sprint_3 🟣 | Component owners |  |
| CTSVG-4166361 | Sprint_3 🟣 | Priya | Reopened Infinite recursion issue, PR raised |

# Ad-Hoc Client Asks

| Work Item | ETA | Assignee | Status |
| --- | --- | --- | --- |
| ID wasm crash after Jan CT integration | Sprint_1 🔵, Sprint_2 🟠, Sprint_3 🟣 | Shubham K | (InProgress pick after single script) Potential issue with emsdk version mismatch (confirmed this with Id team: emsdk version is correct), to test after building ID with flag to enforce linker errors in case of missing symbols: not feasible. Current Status: Tested with CT test apps, no crash. Not resolved. Have tried multiple approaches and mentioned results on mail. Received response from ID team, debugging. |
| AI hang CTAGM-4173748 | Sprint_1 🔵, Sprint_2 🟠 | Tushar | (ToTrack awaiting response) Asked Ai team for steps to repro issue and culprit commit as this is a regression, pending on Ai team |
| AI segmentation fault | Sprint_1 🔵 | Priya | (DONE) verified fixes on latest Linux |
| ATE linux crash in AGMInitialize CTAGM-4174106 | Sprint_1 🔵, Sprint_2 🟠 | Akshat | (DONE) Missing interface reported in PSP, Mutex issue reproduced in PSP, checking flags and symbols. Fixed rpath issue in PSP build from source, issue identified with BIB_NO_STD_EXCEPTION |
| Grayscale print preview issue: https://jira.corp.adobe.com/browse/CTAGMP-4169230 | Sprint_2 🟠, Sprint_3 🟣, Planned for May release | Priya | (ToTrack awaiting response) ACE color profile caching/selection issue, debugging, updated investigation in JIRA, awaiting client-side findings re. Color profile set |

# Sprint Allocation Matrix

| Team Member | 🟢 Sprint_0 | 🔵 Sprint_1 | 🟠 Sprint_2 | 🟣 Sprint_3 |
| --- | --- | --- | --- | --- |
| Dharmendra | • TestACE target creation • Magma target creation • SVGAGM target creation • Ensure Metabuild tests work | • Extend BVT (CTAGM-4173506) • Main stability •PR one-click metabuild procedure • Ensure Metabuild tests work | • Main stability • PR one-click test using metabuild • ACE performance boost (WinARM) | • ACE performance boost (WinARM) |
| Priya | • PSIRTS in SVG (Ad-hoc) | • TestACE testing • TestACE runtime failures • SVGAGM testing • SVGAGM runtime failures • PSIRTS in SVG • Diacritics escalation support - TestACE, Magma iOS single script testing | • Diacritics escalation support • Dx12 support for PPBU | • Spot color support (IPP print) • Dx12 support for PPBU |
| Tushar | • Regression break in AGM | • Magma/PSPortSuite testing • Magma runtime failures • AGM Product tests upgrade (Xcode) • Magma/PSPortSuite runtime failures (Xcode) • Testing delta changes | • AGM Product test runtime failures (Xcode) • Testing delta changes • Diacritics escalation support | • Spillover buffer |
| Ayush | • PDF Print testing (Surface) • Dx12 testing (Surface) | • PDF Print testing (Surface) • Dx12 testing (Surface) | • PDF Print testing (Laptop) • Dx12 testing (Laptop) • Dx12 support for PPBU | • Spot color support (IPP print) • Dx12 support for PPBU |
| Shivendra | • ACE Component upgrade (Xcode) • AGM Component upgrade (Xcode) • SVGRE/SVGAGM upgrade (Xcode) | • TestACE upgrade (Xcode) • TestACE runtime failures (Xcode) • Magma/PSPortSuite upgrade (Xcode) • ACE Component upgrade (VS) • AGM Component upgrade (VS) • Magma/PSPortSuite upgrade (VS) • Magma runtime failures (VS) • SVGRE/SVGAGM upgrade (VS) • SVGAGMTest upgrade (VS) • Cpp hardening | • ACE Product tests upgrade (Xcode) • ACE Product test runtime failures (Xcode) • AGM Product tests upgrade (VS) • AGM Product test runtime failures (VS) | • Spillover buffer (Xcode + VS) |
| Shubham K | Single script build from source (all platforms except Android): (Mac+Win+Linux) Done for build from artifactory for TestACE Mac&win, ToDo for Magma, PSPortSuite | • SVGAGMTest runtime failures (Xcode) • TestACE upgrade (VS) • TestACE runtime failures (VS) • SVGAGMTest runtime failures (VS) | • SVG Product tests upgrade (Xcode) • SVG Product test runtime failures (Xcode) • ACE Product tests upgrade (VS) • ACE Product test runtime failures (VS) • SVG Product tests upgrade (VS) • SVG Product test runtime failures (VS) | • Spillover buffer (VS + SVG) |
| Akshat | • Fix 5 issues & share build (Unified codebase) • Fix issues from ID team | • Fix 5 issues & share build • Fix issues from ID team • Integration to green • Diacritics escalation | • Integration of delta changes (ai→ct bravo) • Testing & coordination of delta changes • Diacritics escalation | • Integration of delta changes continuation |
| Sunil | • Fix 5 issues & share build (Unified codebase) • Fix issues from ID team | • Fix 5 issues & share build • Fix issues from ID team | N/A | N/A |
| Shubham Thakral | • Dx12 100% rollout (Illustrator) | • Dx12 rollout • Dx12 support for PPBU | • Dx12 rollout • Dx12 support for PPBU | • Dx12 rollout • Dx12 support for PPBU |
| Milind | • Dx12 100% rollout (Illustrator) | • Dx12 rollout | • Dx12 rollout | • Dx12 rollout |
| Kuldeep | • Android metabuild • Single script build from source (Android) | • One-AGM: Pre-merge tests for AGM, ACE | • One-AGM: Pre-merge tests for AGM, ACE • One-AGM: Integrate AI BVT using AI infra | • One-AGM: Integrate AI BVT using AI infra |